# Initial Project Planning Template

| Date | 05 July 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Voice-Based Concept Understanding Analyser (VBCUA) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Stor y Poin ts | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Epic 1: Environment Setup and Dependency Configuration | USN-1 | Project Structure Initialization | 2 | High | Divya Kundakarla | 01 July 2026 | 02 July 2026 |
| Sprint-1 | Epic 1: Environment Setup and Dependency Configuration | USN-2 | Python Environment and Dependency Installation | 1 | High | Shaik Muzahid | 01 July 2026 | 02 July 2026 |
| Sprint-1 | Epic 1: Environment Setup and Dependency Configuration | USN-3 | Streamlit Application Initialization | 1 | High | Shaik Muzahid | 01 July 2026 | 02 July 2026 |
| Sprint-2 | Epic 2: Core Logic Development (Speech Understanding | USN-4 | Speech-to-Text Module Development | 3 | High | Shaik Muzahid | 02 July 2026 | 03 July 2026 |

|  | & Evaluation Engine) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Epic 2: Core Logic Development (Speech Understanding & Evaluation Engine) | USN-5 | Semantic Understanding & Similarity Engine | 3 | High | Afrid Shaik | 02 July 2026 | 03 July 2026 |
| Sprint-2 | Epic 2: Core Logic Development (Speech Understanding & Evaluation Engine) | USN-6 | Audio Feature Extraction & Scoring Engine | 3 | High | Shaik Sharishma | 02 July 2026 | 03 July 2026 |
| Sprint-3 | Epic 3: Streamlit UI Implementatio n and User Interaction | USN-7 | User Interface Design and Visualization | 2 | High | Shaik Sharishma | 03 July 2026 | 04 July 2026 |
| Sprint-3 | Epic 3: Streamlit UI Implementatio n and User Interaction | USN-8 | Input Handling and Session State Management | 2 | Medium | Shaik Sharishma | 03 July 2026 | 04 July 2026 |
| Sprint-3 | Epic 3: Streamlit UI Implementatio n and User Interaction | USN-9 | Output Rendering and Report Generation | 2 | High | Divya Kundakarla | 03 July 2026 | 04 July 2026 |
| Sprint-4 | Epic 4: Testing, Optimization, and Deployment | USN-10 | Functional Testing and Validation | 2 | High | Divya Kundakarla | 04 July 2026 | 05 July 2026 |
| Sprint-4 | Epic 4: Testing, Optimization, and Deployment | USN-11 | Performance Testing and Optimization | 2 | Medium | Divya Kundakarla | 04 July 2026 | 05 July 2026 |

| Sprint-4 | Epic 4: Testing, Optimization, and Deployment | USN-12 | Deployment Preparation and Final Review | 2 | High | Divya Kundakarla | 04 July 2026 | 05 July 2026 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Conclusion | USN-13 | Conclusion | 2 | High | Afrid Shaik | 05 July 2026 | 06 July 2026 |